# Test Sign-Off Report

## 1. Introduction

This Test Sign-Off Report provides a summary of the testing activities carried out for the web application go-live. It highlights the scope of testing, results, defect status, risks, and overall QA recommendation for release.

## 2. Scope of Testing

The following testing types were executed as part of this release:

- Unit Testing

- System & System Integration Testing

- Functional Testing

- Regression Testing

- User Acceptance Testing (UAT)

- Performance Testing

- Security Testing

- Non-Functional Testing (Accessibility, Look & Feel (UI/UX) validation, Lighthouse, Wave & Cross-Browser)

## 3. Test Execution Summary

| Test Type | Executed | Passed | Failed | Blocked | Pass % |
| --- | --- | --- | --- | --- | --- |
| Functional | 120 | 115 | 5 | 0 | 95.8% |
| Regression | 80 | 78 | 2 | 0 | 97.5% |
| Integration | 50 | 47 | 3 | 0 | 94.0% |
| UAT | 40 | 38 | 2 | 0 | 95.0% |
| Performance | 20 | 18 | 2 | 0 | 90.0% |
| Security | 15 | 14 | 1 | 0 | 93.3% |

Overall Pass %: 95%

## 4. Defect Summary

| Severity | Raised | Closed | Open/Deferred |
| --- | --- | --- | --- |
| Critical | 10 | 10 | 0 |
| High | 15 | 15 | 0 |
| Medium | 20 | 18 | 2 |
| Low | 25 | 20 | 5 |

Observation: All critical and high-severity defects have been closed. Medium and low-severity issues are either fixed or deferred to the next release.

## 5. Risks & Mitigation

- Risk: Limited time for performance testing.

  - Mitigation: Continuous monitoring planned post go-live.

- Risk: Minor UI defects deferred.

  - Mitigation: Fixes scheduled in the next release patch.

- Risk: Dependency on third-party API response times.

  - Mitigation: SLA agreement and fallback mechanism implemented.

## 6. Lessons Learnt

### What Went Well ✅

- Strong collaboration between QA, Dev, and Business teams.

- Early involvement of QA in requirement reviews.

- Stable test environment availability.

### Challenges Faced ⚠️

- Delays in receiving stable builds.

- Limited test data for edge-case scenarios.

- Performance testing window was shortened.

### Improvements for Future 🔧

- Automate smoke/regression packs for faster cycles.

- Strengthen Test Data Management process.

- Start performance/security testing earlier in the lifecycle.

## 7. QA Sign-Off

Based on the testing performed, defect resolution, and UAT approval, the QA team recommends sign-off for the web application go-live.

Approved By:
QA Manager: _________________________
Date: _________________________